SJSC "RIGA INTERNATIONAL

AIRPORT

# Pre-contract BIM Execution Plan (BEP)

Version 1.0

Applicant:

XXXX

# Content

Content	2

1.	Introduction	3

2.	Project information	3

3.	The answer to the BIM requirements	4

3.1.	Project participants	4

3.2.	Data structuring	6

3.3.	Collaborative process	6

3.3.1.	Information exchange	6

3.3.2.	Organisation of project meetings	7

3.4.	Coordination and quality control	8

3.4.1.	Quality control	8

3.4.2.	Coordination and scheduling of collision checks	8

3.5.	Unified Data Environment	10

3.5.1.	Unified data environment solution and maintainer	10

3.5.2.	Unified Data Environment Developer*	10

3.6.	Software	11

4.	Responsibility matrix	12

# Introduction

The purpose of the pre-contract BIM Execution Plan is to determine the Supplier's approach to the project implementation in the BIM environment based on the BIM requirements.

The Pre-contract BIM Execution Plan together with the post-contract BIM Requirements will serve as the basis for the development of a detailed post-contract BIM Execution Plan.

The Pre-Contract BIM Execution Plan Template provides instructions or explanations for the preparation of the Pre-Contract BIM Execution Plan in italics.

# Project information

| Project name: |  |
| --- | --- |
| Client: |  |
| Applicant: |  |
| Applicant's registration number: |  |
| Applicant's legal address: |  |
| Applicant's office address: |  |

# The answer to the BIM requirements

## Project participants

Indicate the participants involved in the implementation of the project from the supplier's side in accordance with the conditions of Clause 3.1 "Roles and responsibilities" of the BIM requirements

| Role | Participant | Part of the construction design* | Name and surname |
| --- | --- | --- | --- |
| Project Manager |  | - |  |
| Information Manager |  | - |  |
| CDE (Common Data Environment) Manager |  | - |  |
| BIM Coordinator |  | - |  |
| Head of the Architectural Part of the Construction Design |  | AR (IN, IE, BAA), GP, TS** |  |
| Head of Engineering Solutions Part of the Construction Design |  | BK |  |
| Head of Engineering Solutions Part of the Construction Design |  | AVK (AVK-A, AVK-V, AVK-K)** |  |
| Head of Engineering Solutions Part of the Construction Design |  | UK (UK-U, UK-K)** LKT, UKT |  |
| Head of Engineering Solutions Part of the Construction Design |  | EL, ELT |  |
| Head of Engineering Solutions Part of the Construction Design |  | ESS (ESS-PK, ESS-AS, ESS-TK, ESS-VAS, ESS-VN)**, EST |  |
| Head of Engineering Solutions Part of the Construction Design |  | Memorandum of Understanding |  |
| Head of Engineering Solutions Part of the Construction Design |  | UATS |  |

*information is given only to the Head of the Architectural Part and the Head of the Engineering Solutions of the Construction Design.

**In the event that the specified parts of the construction design are developed by the managers of several parts, mark these parts of the construction design separately and indicate information about each specific part manager.

## Data structuring

Describe: how BIM models and related information will be structured; estimated file size to ensure efficient information exchange.

| Requirement | Description |
| --- | --- |
| Folder/file structure | Specify the folder/file structure of the project in the way it will be organized in VDV (BIM models, drawings, specifications, text documents, etc.). |
| Estimated file size | Indicate whether there are any file size limitations within the project, as well as the proposed solutions in case the specified file size is exceeded. |

## Collaborative process

The purpose of this section is to define in what way the cooperation process will be organized during the design between the parties involved in the project.

### Information exchange

Specify the frequency of information exchange at each project control point.

Note: in accordance with Paragraph 3.3 of the BIM requirements, since the execution of the "Intermediate BIM" control point, the minimum frequency of information exchange and coordination meetings is once every two weeks.

| BIM development phase | Frequency of information exchange |
| --- | --- |
| Performance of the control point "Design BIM". |  |
| Performance of the control point "Construction BIM". |  |
| Performance of the control point "Executable model BIM". |  |

### Organization of project meetings

Describe the meetings expected during design. Take the conditions of BIM requirements in Paragraph 3.5 "Cooperation process" as a basis. In the "Frequency of meetings" column, the expected interval of meeting recurrence (once a week, once every two weeks, etc.) shall be indicated.

BIM development phase: performance of the control point "Design BIM"

| Type of meeting | Frequency of meetings |
| --- | --- |
| BIM commencement meeting | - |
| Model review meeting | - |

BIM development phase: performance of control point "Construction BIM"

| Type of meeting | Frequency of meetings |
| --- | --- |
| Model review meeting |  |
| Coordination meeting |  |
| Constructability analysis meeting* |  |

BIM development phase: execution of the control point "As-built model BIM".

| Type of meeting | Frequency of meetings |
| --- | --- |
| Model review meeting |  |
| Coordination meeting |  |

*Applicable if a buildability analysis delivery is requested in the Project's special requirements template.

## Coordination and quality control

Project quality and risk reduction using BIM models and information coordination are among the main goals and requirements of the Client. The purpose of this section is to define the project coordination processes, including quality checks.

### Quality control

Describe the quality control of 3D BIM models according to Paragraph 3.8.1 of BIM requirements.

"Test Types".

| Type of control | Short description |
| --- | --- |
| Self-check |  |
| Visual inspection |  |
| Collision check |  |
| Model data/integrity check |  |
| Other, if applicable |  |

### Coordination and scheduling of collision checks

Describe coordination and collision check processes within the project in accordance with Paragraph 3.8.2 of BIM requirements. Coordination and planning of collision checks and Paragraph 3.8.3. Collision detection matrix.

| Activity | Description |
| --- | --- |
| Alignment and coordination of models | To describe coordination and collision detection process |
| Software | Specify the software that will be used for coordination and collision detection (software version is also required) |
| Creating a collision report | Describe the creation of a collision report |
| Proceedings of the coordination meeting | Describe the course of coordination meetings |
| Creation of minutes of the coordination meeting | Describe the creation of minutes of the coordination meeting |
| Collision prevention | Describe the collision prevention process |

| Collision detection matrix |  |
| --- | --- |
| Specify the collision detection matrix. |

## Common Data Environment

### Common data environment solution and maintenance

Information about the CDE solution used in the project according to Paragraph 3.6 of BIM requirements "Unified data environment" and template of the Special Requirements of the Project.

| CDE solution | CDE provider |
| --- | --- |
| Full cycle/ Split cycle | Supplier/ Client |

### Common Data Environment Developer*

*this subsection must be filled in if the CDE provider is a supplier. Specify information about the selected CDE developer and product name:

| CDE developer | Product name |
| --- | --- |

## Software

Specify the software intended for the development of BIM deliverables. The version of the selected software must also be indicated with the software. List all file formats to be delivered to the Client, observing the conditions of Paragraph 4.2 of the BIM requirements.

| BIM deliverables (according to the list of deliverables requested in the template of the Special Requirements) | Software and its version | Information exchange file format |
| --- | --- | --- |
| AR, GP |  |  |
| BK |  |  |
| AVK |  |  |
| UK, UKT |  |  |
| EL, ELT |  |  |
| ESS, EST |  |  |
| Memorandum of Understanding |  |  |
| UATS |  |  |
| The connected model |  |  |
| 4D |  |  |

# Responsibility Matrix

The supplier needs to define the responsibility of the parties involved in the project for the parts of the construction design, other BIM deliverables, and also needs to define the appropriate level of graphic detail that will be achieved in 3D BIM models in each phase of BIM development in accordance with BIM requirements and the special requirements of the Project.

By filling out the Responsibility Matrix (namely, specifying information about 3D BIM models, the integrated model, as well as other BIM deliverables), the applicant confirms the development of the requested BIM deliverables. In the event that the Responsibility Matrix does not indicate information about the BIM deliverables requested in the Project's special requirements, this means that the relevant deliverables will not be developed.

The responsibility matrix should be developed with the involvement of all parties involved in the implementation of the project from the supplier's side. The responsibility matrix needs to be added to Annex to the pre-contract BIM Execution Plan.

###### (signature of the supplier's authorised person (add an original or certified copy of the authorisation), its transcript)

###### ...... 20....	.