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Annex 6 

WORK IMPLEMENTATION SCHEDULE
(To be completed by the Tenderer as part of its Tender bid)
	Stage
	Period
	Deadline
	Scope of work/ deliverables (to be completed by the Tenderer)
	Payment percentage

	1
	Month 1–6
	01.11.2026 – 30.04.2027
	The Tenderer shall specify the planned work and deliverables for this stage
	15%

	2
	Months 7–12
	01.05.2027 – 30.10.2027
	The Tenderer shall specify the planned work and deliverables for this stage
	35%

	3
	Months 13–18
	01.11.2027 – 30.04.2028
	The Tenderer shall specify the planned work and deliverables for this stage
	35%

	4
	Months 19–24
	01.05.2028 – 30.10.2028
	The Tenderer shall specify the planned work and deliverables for this stage
	15%



Note: When submitting its Tender bid, the Tenderer shall complete a preliminary work implementation schedule, indicating the scope of work and deliverables planned for each stage (‘Scope of Work / Deliverables’), in accordance with the requirements of the Technical Task and the solution proposed by the Tenderer. The work implementation schedule submitted by the Tenderer shall serve as the basis for preparing the Annex “Work Implementation Schedule” to the Contract and may be further specified during the conclusion of the Contract, without changing the payment allocation among the stages specified in the Procurement Documents, unless otherwise determined by the Customer.
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